## Slide 1: WRITING PROGRESS/STATUS REPORTS

## Slide 2: Purpose of a Progress Report
Progress reports are written
to provide information about the way a project is developing
to convince your audience that you are making progress, that it's the proper progress, and that you will finish on time, or
to explain problems and to request assistance or guidance
Progress Reports force you to establish a work schedule so that you'll complete the project on time.

## Slide 3: Progress Report- Definition
You write a progress report to inform a supervisor, associate, instructor, or customer about the progress you've made on a project over a certain period of time.
The project can be the design, construction, or repair of something, the study or research of a problem or question, or the gathering of information on a technical subject.
You write progress reports when it takes well over three or four months to complete a project

## Slide 4: What should the progress report accomplish?
Successful progress reports answer the following questions
How much has been accomplished since the last report?
Is the project on schedule?
If not, what went wrong? How has the problem been corrected? How long will it take to get back on schedule?
Are there any unexpected problems (other than schedule problems)?
When do you anticipate completion?

## Slide 5: Basic layout
2 – 3 pages
Single spaced

## Slide 6: Format of Progress Report
Depending on the size of the progress report, the length and importance of the project, and the recipient, the progress report can take the following forms:
Memo--A short, informal report to someone within your organization
Letter--A short, informal report sent to someone outside your organization
Formal report--A long, formal report sent to someone outside your organization

## Slide 7: Format the Progress Report
Introduction
Work Completed
Work Remaining
Adjustment/Problems (if any)
Conclusion

## Slide 8: I. Introduction
Purpose of the PROGRESS REPORT with specific dates covered by the report
Purpose of the project with specific objectives of the project
Date the project began; date the project is scheduled to be completed
Review any changes in the scope of the project since it began
Summarize previous progress achieved so that regular readers can recall the situation and new readers can become acquainted with the project

## Slide 9: II. Work Completed
Two possibilities for organizing the content:
Option #1- Date wise/Week wise organization
Option #2-Topical (stages wise or task wise) organization
  Task #1 or Stage #1
  Task #2
  Task #3
Whichever organization you choose, provide a detailed discussion of your progress.
Describe the tasks that have been completed in the time covered by the report
Give dates relevant to each task
Explain special costs, personnel changes, delays, problems, deviations or changes made to the original action plan
Indicate whether the scheduled dates were met

## Slide 11: III. Work Remaining
Describe the major tasks that will be covered in the next report
State the expected dates of completion for each task
Mention briefly those tasks that are further in the future

## Slide 12: IV Adjustments/Problems
This section covers the issues that have changed the original plan or time frame of the project since the last progress report. So,
Describe major obstacles that have arisen since the last progress report.
Explain needed changes in schedules.
Explain needed changes in the scope of the project or in specific tasks.
Explain problems in meeting original cost estimates.

## Slide 13: Conclusion (for Semi-Experts)
Summarize the previous sections
Report any progress or lack of progress on current stages
Evaluate the overall progress so far
Request assistance if needed